Self-reflection report

Everyone in the project had more or less the same experience with working on a project like this. But in those areas where some had more experience that the other. We let the group members with the least experience do it, so everyone would learn as much as possible. Our process was more or less to talk with our customer about what he wanted us to make. Than make issues on GitLab and divide the issues between us. If someone was done with there issues, they could pick another one. We made sure to have enough issues so that everyone always had something to do. After meetings with a supervisor we made GitLab issues based on the feedback we got. We tried to have stand ups every week, where we shared what we have been working on with the rest of the group. Our group also had a messenger-group where we would ask for help if we got stuck and share our progress.

My roles in the project was to help develop the program, write documentation such as diagrams and models, and also to arrange meetings with teachers and student assistant. My contribution in the model part of the code was to make the Transaction interface, alongside with a Income class and a Expense class that implements transaction. I also created the FileHandling class, that is used to serialize a object of the user class (that stores both accounting and budgets) and write and read the serialized user to and from a .ser file. Later in the project I implemented status as a parameter in the Project class and refactored all the rest of the code and tests to support this new parameter. In the GUI part of the code I made the ViewProject fxml by using SceneBuilder and also made the ViewProject controller. I made the dark mode functionality, so you can swap between using the program “normally” or to use it in dark mode. I also added the color coded projects functionality so the status of a project is displayed by color in the AllProject scene. In the documentation part of the project I created the domain model and class diagram. I also helped write the vision document and final report. I help create the GitLab wiki structure and wrote about persistence in the wiki. I also arranged meetings with the student assistant and also sent meeting notice to all meetings with a teacher or student assistant.

I think the team process was good. A really smart thing we did was to make the people with the least experience on a part of the project do it, so that every one would learn as much as possible. We didn’t work to fast either. I felt that I could take good time on each issue I was assigned to, and both learn as much as possible and also resolve the issue in the best way possible. It was great that we created a messenger-group, it made it very easy to ask for help if you needed it, and you often got a reply very quickly. I think the team process became as this because that is what we have learned earlier in this subject and also other subjects, but also the process is pretty similar to the process in prior school projects we have had, like the Lego project from last year. It also helped to have meetings with supervisors and student assistants as mandatory. That forced us to be more structured in our work.

I have learned a lot in this project. I have gotten better at coding and documentation, but mainly I have learned a lot of how to work on a project of this size. I have learned that it is very important to stay organized and structured, and also how important communication is with the rest of the group. It is also very important to ask for help if you get stuck. This project has defiantly learned me a lot, and there are many learning points I will take with me to projects further in my studies.

Self-reflection report

Everyone on the project had more or less the same experience with working on a project of this scope. We made a effort to ensure that everyone had an opportunity to learn and contribute in areas where they may have been less experienced. Our process involved having meetings with our customer to identify project requirements, then creating GitLab issues and distributing them amongst the team. We made sure to have a sufficient number of issues available so that everyone had something to work on, and once an issue was completed, team members were free to select another one. After receiving feedback from our supervisor during meetings, we would create new GitLab issues covering the feedback. We also held weekly stand-up meetings to update the rest of the team on our progress and ensure everyone was on the same page. We also made a messenger group where team members could ask for help and share updates on their work.

In the project, I had several roles that included developing the program, writing documentation such as diagrams and models, and arranging meetings with a teacher or a student assistant. My contributions to the code included creating the Transaction interface, along with the Income and Expense classes that implemented it. I also developed the FileHandling class, which was used to serialize a user object (that stored both accounting and budgets) and write/read it from a .ser file. Additionally, I implemented the status parameter in the Project class and refactored the code and tests to support this new parameter. In the GUI part of the code, I created the ViewProject fxml using SceneBuilder and also made the corresponding ViewProject controller. I added the dark mode functionality, enabling users to switch between using the program in "normal" or dark mode. I also implemented the color-coded projects functionality, where the status of a project is displayed by color in the AllProjects scene. On the documentation front, I created the domain model and class diagram, and helped write the vision document and final report. I created the GitLab wiki structure and wrote about persistence and the domain model in the wiki. Additionally, I was responsible for arranging meetings with the student assistant and sending meeting notices to all meetings with a teacher or student assistant.

I believe that the team process was effective. One of our strategies, which proved to be very clever, was to assign tasks to the members with the least experience to ensure that everyone had the opportunity to learn as much as possible. We also struck a good balance between working at a reasonable pace and taking the necessary time to complete each task to the best of our ability. The creation of a Messenger group was a good idea because it made it easy to communicate and provided quick help if we got stuck. I think our team process was influenced by what we had learned in previous courses, as well as in previous school projects such as the Lego project we did last year. Additionally, having mandatory meetings with supervisors and student assistants helped us to stay organized and focused throughout the project. Overall, I believe that our team process was effective, efficient and instructive.

Throughout the course of this project, I have gained a wealth of knowledge and experience. Notably, my coding and documentation skills have improved significantly. However, the most valuable lesson I have learned is how to effectively work on a project of this scale. I have come to understand the critical importance of organization, structure, and clear communication within a team. Additionally, I have learned to recognize the significance of asking for help when faced with challenges. The project has provided me with numerous learning opportunities that will be valuable for future endeavors in my studies.

Overall, this project was a great learning experience. The team process was well-structured, with clear communication channels and a focus on collaboration and learning. By allowing team members with less experience to take on certain tasks, everyone was able to learn and grow. The process of creating GitLab issues, holding regular stand-ups and getting feedback from supervisors helped to keep the project on track. I were able to contribute to several parts of the project, including coding, documentation, and arranging meetings. This allowed me to develop new skills and refine existing ones. I also learned the importance of staying organized, structured, and communicating effectively with the rest of the team. Looking ahead, there are elements of this project that I would like to explore further. For example, I could delve deeper into the GUI design or investigate different file handling techniques. Overall, my opinion of the team, process, and project is positive, and I feel that this experience has taught me valuable lessons that will serve me well in future projects.

Final individual deliverable
A self-reflection report prepared individually and uploaded on blackboard in which you reflect on your contribution to the group, what you think went well and not well from your side and how the team functioned.
- Your name and Team number.
- Describe the team-process as you perceive it (what went well or not)
- Describe your contribution and role in this project
- Analyze your teams process and your own contribution and role (why do you think the team process became as you describe it?)
- Looking forward - if you find yourself in a similar situation - based on the experiences from this project how would you act? Experience gained in this project: will it impact your further studies?
- Conclusion - What have you learned (learning outcomes), are there elements from this project you would want to explore even further. Your overall opinion of the team, process and project.